Project charter (from Chapter 3):

Project Charter I. General Information. Project name: Secure Multi-Site Network for SCG Hobby Project number: IT499-NET-001 Sponsor name: Christian Mclean____________________________ Date: January 15, 2026_______________________ II. Project Overview. The project will design and plan a secure, unified network infrastructure connecting four hobby shop locations in western Pennsylvania. It includes site-to-site VPN/WAN connectivity, upgraded LANs with managed switches and Wi-Fi, and integrated physical security (IP cameras and alarms). The purpose is to eliminate operational silos, enable real-time inventory/POS sharing, enhance data/asset protection, and provide a scalable foundation for future site additions. These addresses outdated, isolated networks vulnerable to breaches and inefficiencies.. III. Project Objectives. The project will succeed if it delivers: • A fully documented conceptual, logical, and physical network design with secure inter-site connectivity. • Recommendations for equipment, vendors, and costs within a $20,000–$30,000 budget. • A comprehensive security plan integrating logical access controls, backups, and physical systems cameras/alarms. • A phased 8-week implementation roadmap with testing, training, and handover protocols. Success will be measured by stakeholder approval of all deliverables, alignment with business needs like reduced stock discrepancies, improved security posture, and readiness for expansion without major rework.. IV. Requirements. - Customer (SCG Hobby): Real-time inventory synchronization, secure POS integration, remote manager access, and centralized camera/alarm monitoring. - Sponsor/Stakeholders: Budget control, minimal operational disruption during future rollout, compliance with basic data protection standards, and scalability for 1–2 additional sites. - Technical: Ubiquiti UniFi ecosystem preferred for centralized management (e.g., Dream Machine Pro/Max gateways supporting site-to-site VPN/SD-WAN).. V. Business Justification. Current isolated networks cause stock discrepancies, lost sales, manual processes, and security vulnerabilities like theft, data breaches. Without this project, expansion will be risky and costly. Approval enables unified operations, secure data sharing, integrated physical security, and reduced long-term costs through efficiency and prevention of losses.. VI. Resource Costs and Estimates. Preliminary hardware/software estimate: $20,000–$30,000 (detailed in Scope Statement). No prior expenditures noted. Labor (planning/design): 75–115 hours internal/project-based. VII. Roles and Responsibilities. - Project Sponsor (Christian Mclean): Provides approval, funding, and business direction. - Project Manager: Leads planning, documentation, stakeholder coordination, and deliverable quality. - Shop Managers/Stakeholders: Provide site-specific input (e.g., floor plans, needs). - Technical Advisor (if needed): Assist with vendor research and design validation.. VIII. Signatures. Project Sponsor: ______________________________ Date: _______________ Project Manager: ______________________________ Date: _______________ Key Stakeholders: ______________________________ Date: _______________. IX. Attachments. Preliminary Network Topology Sketches.