Lessons Learned Document
Secure Multi-Site Network for SCG Hobby
March 8, 2026

What Went Well

- Career Services tools (especially the WBS template and keyword-focused resume advice) helped structure the entire project.

- The approved cloud backup change request significantly improved the final security plan with almost no schedule impact.

- Stakeholder interviews early in the project uncovered real needs (POS sync and camera coverage) that made the designs practical.

What Could Have Been Improved

- Floor plan collection took longer than expected (2-week delay). Next time, request them in the very first meeting with a firm deadline.

- Remote suit testing (in Iron Man 3 style) showed us we should have built a small physical test lab earlier for validation.

Recommendations for Future Projects

- Build a 10% time buffer for stakeholder deliverables.

- Always include a simple change request process from Day 1.

- Frame school projects as real experience on resumes — the VLAN and security labs from this capstone became powerful talking points.

Key Takeaway: A well-planned small-business network project can be completed on time and under budget when you stay organized and communicate early.